## Slide 1: Finding MIMO
Weekly Meeting: Week 4
Kate Bowers, Kristopher Jung, Samuel Spillane

## Slide 2: Progress
MATLAB Implementation of SISO Channel
MATLAB Implementation of MIMO Channel
  QPSK
  OFDM Modulation
  Watterson Fading Channel
  Least Squares Channel estimator
  Zero Forcing Equalizer
Linear Equalizers- LMS
Non-Linear Equalizers- DFE LMS, MLSE
Simulink simulation example

## Slide 3: Challenges
Understanding MIMO
MATLAB
  Built-in Linear Equalizer method incompatible with MIMO
  LMS Inconsistent in Watterson Channel
  MIMO implementation difficult to combine with HF band
  Licenses expired

## Slide 4: Roadmap
Week 4
  Learn about channel measurement methods
  Integrate various equalizer code into MIMO channel models
Weeks 5-6
  Design and implement CE algorithms (Genetic, Epsilon-greedy)
  Test a variety of ML algorithms for improving the IO of our MIMO implementation
Week 7-10
  Other tasks
  paper writing

## Slide 5: MIMO-OFDM Baseline
Random Data Generation
QPSK Modulation
OFDM Modulation
MIMO Watterson Fading Channel
AWGN Fading Channel
Channel Estimation Techniques
Signal Equalization Techniques
OFDM Demodulation
QPSK Demodulation
Retrieved Data
Symbol Error Rate Calculation
Cognitive Engine

## Slide 6: Questions?