## Slide 1: Finding MIMO
Final Meeting: Week 9
Kate Bowers, Kristopher Jung, Samuel Spillane

## Slide 2: Project Goals
Model receiver-side CEs to determine the best way to decode received signals
  Choose equalization algorithm and parameters √
  Choose channel estimation technique √
Optimize parameters for the best Bit Error Rate (BER), Power Gain, or throughput √
Create a working MIMO implementation with equalization √
Create a high-quality research paper that conveys the novelty of our project

## Slide 3: Progress and challenges
Initial draft of paper (minus results and background) completed
Investigation of DFE implementations
  Worked on implementation, still dysfunctional
  Decided to cut parameter changing
Parameterization of all equalizers for integration
  Finalized equalizers: MMSE, ZF, ML Detection
Added OFDM to baseline model
  Need indepth verification

## Slide 4: Research Paper
Majority of paper is finished and edited!
  Introduction √
  Literature Review √
  System Model √
  Methodology √
  Background
  Results
  Conclusions

## Slide 5: Progress and challenges Contd.
SISO DFE
MIMO DFE
MATLAB implementation

## Slide 6: ZF/MMSE/MLD
4 x 2 MIMO OFDM Watterson
BPSK
Only 1 simulation iteration for this demonstration
128 FFT length
  16 cyclic prefix.
  144 syms per frame.
100 frames
0:5:30 SNR for this demonstration

## Slide 7: End-game research design.

## Slide 8: Roadmap
Week 9
  Create graphics for paper
  Finish writing paper
  Continue attempts at DFE if time permits
  Continue attempts at SIC equalizers if time permits
  Videos

## Slide 9: Questions?